# Hardening Implementation Plan – Morning Star / Cyber Entente

### Objective

Upgrade the existing federated prototype into a hardened, auditable production network that satisfies NIST SP 800-207 (Zero Trust), ISO 27001/27701, and GDPR Art. 25 (privacy-by-design).

## Phase 1 – Baseline Security & Infrastructure

Duration: 3 weeks Effort: ~2 engineers × 3 weeks

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 🔒 Zero-Trust Topology | Segment services with a service-mesh (Istio / Cilium) and WireGuard VPN between federation nodes. | Run nmap and OWASP ZAP scans: no open ports outside allow-list. |
| 🔐 mTLS + Cert Rotation | Deploy cert-manager with Vault PKI; set 30-day lifetimes. | Successful auto-renewal demonstrated on staging. |
| 🧰 Secrets Management | Move env vars into Vault; disable plaintext .env files. | CI/CD pipeline fails if unsealed secret committed. |

## Phase 2 – Cryptographic & Privacy Layer

Duration: 4 weeks Effort: 2 ML engineers + 1 crypto specialist

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 🤝 Secure Aggregation | Integrate OpenMined PySyft SecAgg v2 or HElib (HEAAN/CKKS) for gradient masking. | Unit tests confirm aggregator cannot recover individual updates. |
| ⚙️ DP Policy Registry | Central service for ε, δ tracking per model round. | CI test fails if noise budget exceeded. |
| 🧾 Merkle Ledger Anchoring | Append-only ledger → IPFS CID + OpenTimestamps anchor. | Hash audit proves immutability of 10 consecutive epochs. |

## Phase 3 – Identity & Application Security

Duration: 3 weeks Effort: 1 backend + 1 DevOps

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 👤 OIDC Auth Server | Deploy Keycloak / Auth0 with short-lived JWTs; link to RBAC. | Pen-test shows no privilege escalation. |
| 🧩 Policy Engine | Add OPA Rego policies for RBAC and governance rules. | OPA unit tests 100% pass. |
| 🧹 Static & Dynamic Analysis | Bandit (SAST) + OWASP ZAP (DAST) in GitHub Actions. | Pipeline blocks on critical CVEs > 7.0. |

## Phase 4 – Observability & Resilience

Duration: 4 weeks Effort: 2 SREs

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 📊 Unified Telemetry | Adopt OpenTelemetry → Loki logs + Prometheus metrics. | Grafana dashboards cover latency, FTS variance, privacy budget. |
| 🧠 SIEM Integration | Export events to Wazuh / Elastic Security. | Simulated incident detected within 1 minute. |
| ⚡ Chaos & Load Tests | Inject faults with Litmus / Gremlin; measure MTTR ≤ 15 min. | Report filed and signed by security officer. |

## Phase 5 – Compliance & Governance

Duration: 2 weeks Effort: 1 legal + 1 dev ops engineer

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 📚 Automated DPIA | Generate DPIA on every release tag. | PDF artifact attached to GitHub Release. |
| 🧮 Ethical Audit Node | Independent auditor recomputes FTS & signs root hash. | Signature verifies on public ledger. |
| 🪪 Compliance Mapping | Link controls to NIST CSF 2.0 + ISO 27001 Annex A. | Gap matrix ≤ 10 unmet controls. |

## Phase 6 – Production Roll-out & Verification

Duration: 4 weeks Effort: full team (6–8 people)

| Deliverable | Tasks | Verification |
| --- | --- | --- |
| 🚀 GitOps Deployment | ArgoCD / Flux manages K8s manifests; Cosign signs images. | cosign verify pass for 100% containers. |
| 🧩 Disaster Recovery | Nightly snapshots + geo-replication. | Restore test succeeds within 2 hours. |
| ✅ Final Penetration Test | Third-party audit against OWASP Top 10 & MITRE ATT&CK. | Remediation plan signed off by CISO. |

## Timeline Overview (≈ 16 weeks total)

| Month | Focus |
| --- | --- |
| 1 | Infra hardening & mTLS foundation |
| 2 | Crypto + DP integration |
| 3 | Identity / policy / observability |
| 4 | Compliance + final audit → production cut-over |

## Verification Artifacts

- SBOM + Vulnerability Reports

- Audit Logs + Merkle Anchors

- DPIA + MOU PDFs

- Pen-Test and Chaos-Test Reports

- Signed Release Manifests

## Result

After completion:

- Morning Star → deployable, privacy-preserving social-media platform with continuous ethical monitoring.

- Cyber Entente / Iron Dome → federated defence mesh capable of auditable, encrypted cooperation among institutions.

Both will meet Technology Readiness Level 7–8 (system prototype in operational environment).